SnapToSell

Sync Call Report — March 19, 2026

Mark Wasmuth, Vigen Amirkhanyan, Arno Aghababyan

Tagline: Snap. Post. Sold.

Call Purpose

Review the SnapToSell task board and current MVP scope.

Clarify what belongs in the immediate beta versus later marketplace phases.

Capture active blockers, launch priorities, and unclear task definitions.

Discuss longer-term marketplace vision, trust infrastructure, and image authenticity.

Key Strategic Decisions From The Call

Immediate beta should be tool-first, not marketplace-first.

April goal is a version that identifies the item, generates listing content, posts to eBay, sends data by email, and saves to a private marketplace/inventory layer.

Public marketplace launch is deferred while the private marketplace builds in the background.

Payments, shipping, returns, donation flow, and full marketplace complexity are not part of the immediate beta critical path.

User experience must be as simple as the SnapToSell name — clean, obvious, and Apple-like in feel.

Top Talking Points Discussed

AI identification accuracy should be scored by step, not as one black-box result.

The team should build an internal scoring mechanism and use user feedback / reinforcement loops to improve weak stages over time.

Marketplace strategy should solve the empty-marketplace problem before making the marketplace public.

The app should gather real-world data by getting users to photograph household / garage / store items and watch how the system performs.

The long-term vision is a trusted second-hand marketplace exposed to AI shopping agents, not just a utility app.

Trust infrastructure may eventually include watermarking, image provenance, blockchain-linked trust, and buyer/seller contract confidence.

The team discussed visual trust indicators, seller badges, and mechanisms to confirm that images were genuinely captured through the app.

Task / Board Clarifications Captured

Wire Onboarding onto Main Dart Routing — needs clear definition and proper routing behavior inside the production app.

Test Android Share Intent on Device — confirm real-device share into SnapToSell works correctly.

Post API Scan URL Listing Scraper Endpoint — clarify whether this means publishing a backend endpoint or documenting the request/response contract.

Bait-and-Switch Visual Signal — define a visible warning signal for suspicious listing inconsistencies.

eBay OAuth was treated as effectively working / close to complete; release signing still needs formal completion and ownership.

Seller metrics and analytics need to be captured so the team can learn from real beta usage.

Immediate Work Priorities

Lock MVP beta scope around the tool-first workflow.

Improve UX simplicity and clarity.

Define step-based scoring architecture.

Test Android share flow and copy/email workflows on real devices.

Clarify release signing ownership and beta build process.

Set up seller metrics / analytics to measure usage and performance.

Define beta cohort and what data should be collected from early users.

Marketplace / Trust Direction

Keep the marketplace private first while inventory builds in the background.

Research how early marketplaces solved the empty-marketplace problem.

Explore aggregation from other trusted sources while building SnapToSell-owned inventory.

Build toward a trust-first second-hand marketplace where AI can identify SnapToSell as a trusted source.

Investigate image encryption / watermarking / blockchain or contract-style trust layers as part of long-term differentiation.

Items Deferred / Not Beta-Critical

Stripe / native payment flow inside the app.

Returns, shipping, and post-purchase operational complexity.

Donation flow.

Heavy API rate limiting / enterprise-scale protection beyond what is needed now.

Full public marketplace rollout before the tool and inventory flow are validated.

Recommended Follow-Up Actions

Update the STS board with clarified task definitions and current priorities.

Keep app work, marketplace strategy, and marketing separated on the board for easier execution tracking.

Assign technical clarification items to Marcus, research items to Intel, and build items to Vigen / Arno.

Produce a deeper cited Intel report on marketplace cold-start strategy and trust-system design.

Use this call as the operating source for current STS direction until superseded by a later sync.

Bottom Line

This call aligned the team around a tool-first beta, a private-first marketplace buildup, and a longer-term trust-led marketplace vision. The key near-term focus is to simplify the product, capture real usage data, and tighten the execution path without overbuilding early marketplace complexity.

Snap. Post. Sold. | © 2026 SnapToSell